GOODS RECEIVED NOTE

Three-way match · middle leg

Complete at the point of delivery, before the driver leaves. This note is your record of what arrived; the supplier’s delivery note is theirs. Keep both.

| Reference | GRN-0227 |
| --- | --- |
| Date | 04/01/2026 |
| Version | Worked example |

## 1. DELIVERY DETAILS

| GRN number | GRN-0227 |
| --- | --- |
| Project / site | Kingsmead Depot Refurbishment, Kingsmead Depot, Northfield Road, Kingsmead KM4 7QT |
| Date and time received | 04/01/2026 at 08:42 |
| Supplier | Brackwell Aggregates Ltd |
| Purchase order number | PO-2026-0418 |
| Supplier delivery note number | BA-118442 |
| Vehicle registration | YK71 HRV |
| Driver name | M. Fenwick |

## 2. ITEMS RECEIVED

Record the quantity that actually arrived, not the quantity on the order.

| PO line ref | Description | Qty ordered | Qty received | Qty accepted | Unit | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Type 1 granular sub-base, 40mm to dust | 60.00 | 60.00 | 58.00 | t | Two tonnes rejected |
| 2 | Concrete gully pot, 450mm diameter | 12 | 12 | 12 | nr | Accepted in full |
| 3 | Class HB2 kerb, 125 x 255mm, straight | 120 | 100 | 100 | m | Short by 20m |

## 3. DISCREPANCIES AND REJECTIONS

Note shortages, damage and wrong items here and on the supplier’s delivery note before signing it. Photograph anything you are rejecting.

| Issue | Item and quantity affected | Action taken | Raised with |
| --- | --- | --- | --- |
| Damaged / contaminated | Type 1 sub-base, 2.00 t | Rejected at the gate, tipped back on the wagon, photographed | S. Ellery, Brackwell Aggregates |
| Short delivery | HB2 kerb, 20 m | Noted on the driver’s delivery note before signing; balance promised on the next load | S. Ellery, Brackwell Aggregates |

## 4. CHECKS

- Quantity counted against the purchase order line, not just the order number.

- Condition inspected and damage recorded before the driver leaves.

- Materials safety information received where required for the product.

- Delivery note signed only for what was actually accepted.

- GRN filed against the purchase order ready for the three-way match against the invoice.

## 5. SIGN-OFF

| Party | Name (print) | Position | Signature | Date |
| --- | --- | --- | --- | --- |
| Received and checked by | R. Pardoe | Site Manager |  | 04/01/2026 |
| Delivered by (driver) | M. Fenwick | Driver, Brackwell Aggregates Ltd |  | 04/01/2026 |

## SOURCES

HMRC, VAT Notice 700/21 "Keeping VAT records", section 2.3 — gov.uk/government/publications/vat-notice-70021-keeping-vat-records

AccountingTools, "Three-way matching" — accountingtools.com/articles/what-is-three-way-matching.html

This template is general information, not legal advice. Contract particulars routinely amend the default timings — always check your own contract.

Version 2.0 · Last reviewed 2 September 2026